CySec.env

One Environment. Every Tool.

# Development Plan and Roadmap

Version 1.0 — Baseline Project Documentation

# 0. Documentation Freeze Process

This document set is the baseline. Changes should be versioned through change requests and ADRs rather than rewriting the entire documentation set.

# 1. Phase 0 — Discovery

Finalize scope, tool selection policy, license review, threat model, architecture decisions and acceptance criteria.

# 2. Phase 1 — Core MVP

CLI, configuration, environment lifecycle, registry schema, installed state, search and diagnostics.

# 3. Phase 2 — Installer Framework

Adapter interface, verified package/binary installs, Python/Go/Node/Rust support and health checks.

# 4. Phase 3 — Tool Experience

Command resolver, aliases, shims, install/uninstall/update, rollback strategy and profiles.

# 5. Phase 4 — Registry Operations

Registry publishing workflow, verification process, schema validation, deprecation and replacement handling.

# 6. Phase 5 — Cross-Platform

Windows, macOS and Linux capability adapters; CI test matrix; installers and package artifacts.

# 7. Phase 6 — Advanced Services

VPN management, GUI launch integration, containers, offline mode and user-source workflows.

# 8. Phase 7 — Security & Quality

Threat modeling, dependency review, unit/integration/e2e tests, abuse-resistant installer behavior, release signing.

# 9. Phase 8 — Distribution

GitHub releases first, then appropriate platform package managers and signed installers.

# 10. Future Enhancements Backlog

TUI; GUI dashboard; profiles; team workspaces; policy controls; remote registry mirrors; offline bundles; plugin SDK; telemetry only with consent; enterprise deployment; reproducible snapshots.

# 11. Release Strategy

Semantic versioning, changelog, migration notes, supported platform matrix and deprecation policy.

# 12. Definition of Done

Functional acceptance, tests, documentation, security review, supported-platform validation and rollback/error behavior verified.

# Change Control

This baseline should evolve through versioned changes, Architecture Decision Records (ADRs), registry schema migrations and release notes. The documents should be maintained, not recreated from scratch.